Regular meeting of the Board of Commissioners of the Plainview Water District was held in the District office on Tuesday, March 6, 2018.

Present:	Marc B. Laykind, Chairman

Andrew Bader, Treasurer

Amanda R. Field, Secretary

Stephen Moriarty, Superintendent

Dina M Scott, Business Manager

Michael Ingham, Attorney

James Neri, Engineer

Sujata Pal, Engineer

David Chauvin, Zimmerman/Edelson

The meeting was called to order at 5:30 pm.

Commissioner Laykind opened the meeting with the Pledge of Allegiance.

Correspondence was reviewed in the Board update.

The Board approved and signed payroll checks.

Minutes of previous meeting(s) were read and approved unanimously.

MICHAEL INGHAM’S REPORT – ATTORNEY:

Attorney Ingham will provide his report in Executive Session as it relates to personnel.

ENGINEER NERI’S REPORT – ENGINEER:

Engineer Neri provided the Board with a Project Status List which contains the status of all authorized projects to date and indicates a change in status of any ongoing projects.

Engineer Neri reported that an application for completed works approval has been submitted to the Nassau County Department of Health for the alkalinity adjustment at Plant 5.

Engineer Neri reported that Merrick Utility Assoc. has submitted their final invoice to H2M for the relocation of transmission main at Country Pointe.

Engineer Neri reported that all work has been completed for the Country Pointe Phase I Residential project and the completed works approval has been issued by the Nassau County Department of Health.  A walk through was conducted by the District and H2M architects & engineers where lack of finished grades in many areas made it impossible to accept the finished work.  Adjo Contracting has submitted a letter to H2M architects & engineers indicating they are substantially complete, request a contract extension and request a reduction in the amount of retainage held.  H2M architects & engineers is preparing a no-cost change order to extend the contract completion time, allowing Beechwood to establish final grades, which allows Adjo Contracting to complete valve box adjustments.

DAVID CHAUVIN’S REPORT – PUBLIC INFORMATION FIRM:

David Chauvin presented a press release related to the District’s Preserve Plainview Water Conservation Campaign for the Board’s review and approval.  Discussions took place regarding the Preserve Plainview campaign initiatives.

David Chauvin presented draft communications to be sent to high consumption residential customers regarding the District’s Preserve Plainview campaign initiatives.

David Chauvin presented the Facebook Content Calendar for the Board’s review and consideration.

STEPHEN MORIARTY’S REPORT – SUPERINTENDENT:

Supt. Moriarty provided the Board with an update on the pinhole program which includes surveys, inspection reports and continued analysis.

Supt. Moriarty provided the Board with an update on alkalinity distribution test results noting that weekly testing results have remaining consistent District-wide.

Supt. Moriarty reported that the District has granted requests for disconnection of service to 2 Eva Lane, 10 Lincoln Road North and 5 Frankie Lane.

Supt. Moriarty presented the February 2018 Pumpage and Sales Report.  After discussion, the report was ordered filed.

DINA M SCOTT’S REPORT – BUSINESS MANAGER:

Vendor check nos. 45482 through 45498 dated March 1, 2018 in the amount of $85,021.61 were reviewed, approved and signed by the Board.

Ms. Scott requested Board approval and authorization to transfer funds to cover the following dental claim costs:

- Dental claims dated February 27, 2018 in the amount of $962.79

Motion made by Commissioner Laykind, seconded by Commissioner Bader, the below stated resolution was adopted unanimously:

RESOLVED, that the Board of Commissioners approves the dental claims dated February 27, 2018 in the amount of $962.79 and the Board authorized funds be transferred into the District’s dental benefit account.

Ms. Scott reported that minutes of prior meetings are available for the Board’s review and approval.

Ms. Scott reported that with receipt of the 1st half tax payment the operating account currently has an inordinately high balance.  As the operating account does not earn interest, the Ms. Scott requested Board approval to transfer $1,250,000.00 into the District’s undesignated/unappropriated interest bearing account.

Motion made by Commissioner Laykind, seconded by Commissioner Field, the below stated resolution was adopted unanimously:

RESOLVED, that the Board of Commissioners approves transferring $1,250,000.00 from the operating account into the District’s undesignated/unappropriated interest bearing account.

Ms. Scott provided the Board with a copy of the Dental Claims Detail History Report through February 28, 2018.  After discussion, the report was ordered filed.

Ms. Scott presented a report of customer billing adjustments that were made in accordance with District Policy. After discussion, the report was ordered filed.

Ms. Scott presented the February 2018 audience overview and summary of individual pages viewed on the District’s website.

Ms. Scott reported that penalties for non-payment of customer invoices related to the 4th quarter 2017 were assessed on March 2, 2018 on 2,209 accounts with a total dollar amount of $13,360.73.

At 8:15 pm a motion was made to enter into Executive Session to discuss personnel.

At 8:35 pm Executive Session ended and the Board returned to Regular Session.

There being no further business to come before the Board, the meeting was adjourned with a call to the Chair at 8:40 pm.